Shaoni App Architecture Refactoring & Feature Backlog Jira Sprint Board

| Project | Shaoni Mobile App — Human Resources Module |
| --- | --- |

| Date | June 1, 2026 |
| --- | --- |

| Sprint Goal | Architecture refactor (HR → feature split) + Training Request full stack |
| --- | --- |

| Prepared by | Engineering Team |
| --- | --- |

EM-68 · Architecture Refactor — HR Feature Decomposition

## Business Goal

The current codebase consolidates all HR-related services inside a single human_resoures feature folder, making the module difficult to navigate, test, and extend. This task decomposes the monolithic HR module into purpose-scoped sub-features — one per service domain — so each team member can own a vertical slice independently and new services can be added without touching unrelated code.

## Technical Scope

1. Folder Restructuring

- Create dedicated top-level feature folders for each HR service:

  - features/study_training/ — Study Request + Training Request

  - features/id_document/ — ID Renewal / Document services

  - features/experience_certificate/ — Certificate services

  - features/medical_insurance/ — Medical Insurance services

  - features/complaint_request/ — Complaint services

  - features/product_order/ — Product Order services

  - Each folder follows the full Clean Architecture layout: domain/ → data/ → presentation/

2. Domain Layer Migration

- Move entities, repositories (abstract), and use cases from human_resoures/domain/ to the respective sub-feature domain layers.

- Ensure no cross-feature domain imports — each feature's use case only references its own repository contract.

- Preserve shared base classes (BaseUseCase, Failure, NoParams) in core/.

3. Data Layer Migration

- Move models, remote/local data sources, and repository implementations to each sub-feature's data/ layer.

- Shared DioHelper, CacheHelper, and ApiConstants remain in core/.

- Each sub-feature registers its own remote data source implementation in its dedicated ServiceLocator class.

4. Service Locator Decomposition

- Replace the monolithic HRServiceLocator with per-feature locator classes:

  - StudyTrainingServiceLocator, IDDocumentServiceLocator, ExperienceCertificateServiceLocator, etc.

- Each locator registers: RemoteDataSource → Repository → UseCases → Cubit (factory).

- Root ServiceLocator calls each sub-locator in execute() sequentially.

5. Routing & Navigation Updates

- Update RouteGenerator to import forms from their new sub-feature paths.

- Update all ServiceVisuals / _onServiceTap references to match new cubit/form class names.

- Verify deep-link route names (DRoutesName constants) remain unchanged.

6. Shared Widgets

- Widgets used across features (AttendanceDropdownField, DateDataWidget, ApplicantDataWidget, FileUploadWidget, CreateDeleteButtons) remain in human_resoures/presentation/widgets/ as a shared library.

- Import them with package-absolute paths in each consuming feature.

## Acceptance Criteria

- flutter analyze reports zero errors in any sub-feature after migration.

- All existing HR service forms open and submit successfully after migration.

- No feature folder imports directly from another feature folder's internal layers.

- Each sub-feature has its own ServiceLocator that can be registered independently.

- RouteGenerator compiles without modification to route name strings.

EM-69 · Full Stack Training Request — Presentation, Screen UI & Routing

## Business Goal

Build the user-facing experiences for Training Requests, integrating form screens with local validation, lookup selectors, a history details widget, and routing configurations. This closes the remaining gap between the backend Training API and the mobile client so employees can submit and track training requests end-to-end.

## Technical Scope

Form Layout Construction — CreateTrainingRequestScreen

- Compose the screen following the unified layout system:

  - DateDataWidget → ApplicantDataWidget → Training-Specific Dropdowns → Read-only metadata container → FileUploadWidget (Base64) → Action Buttons.

- Build dropdowns using AttendanceDropdownField mapped to fetched departments, offices, and courses lists.

- Display read-only parameters (start date, end date, duration, course description) directly under the course selector once a course selection updates the cubit.

- Apply Skeletonizer styling over the full form during lookupsLoading state.

Edit Mode Integration

- Accept an optional path parameter requestId (int?).

- If non-null, toggle _isEditMode → change AppBar title to S.current.editRequest and route the submit handler to the update use case.

- Pre-populate all fields from the fetched request data on init.

History Details View

- Build TrainingRequestDetailsWidget to unpack data within extraData.trainingRequest.

- Integrate this widget selectively inside request_details_screen.dart when serviceCode == 'training.request'.

- Render both requester layout and manager approval/rejection card views via endpoint T8.

Routing, Wiring & Localization

- Add createTrainingRoute to DRoutesName and wire it in RouteGenerator.

- Wire _onServiceTap in the core services hub grid and add 'training.request' to ServiceVisuals.

- Add localization keys to intl_en.arb and intl_ar.arb:

  - trainingRequest, selectCourse, courseDuration, outsideInstitute, courseDescription, trainingStartDate, trainingEndDate

- Run flutter gen-l10n to regenerate S class.

State Management

- Add version: int counter to TrainingRequestState (same pattern as IDDocumentState) to guarantee BLoC emits on dropdown changes.

- notifyDropdownChanged() increments version + 1; no silent state equality blocks.

## Acceptance Criteria

- Tapping the training option inside the HR Services catalog opens the form with Skeletonizer active during data retrieval.

- Selecting a specific course automatically reveals its read-only description and schedule periods below the selector.

- Edit mode pre-populates all fields and submits via the update use case.

- The history screen cleanly handles both requester and manager approval/rejection card layouts via endpoint T8.

- Form submission is blocked until validation confirms all required selection fields are non-null.

- All localization keys are present in both Arabic and English ARB files with no duplicate keys.

EM-70 · Training Request — Display in User Requests & Manager View

## Business Goal

Ensure Training Requests submitted by employees appear correctly in the My Requests list screen for regular users, and in the Manager Approvals queue for supervisors — with the correct status badges, detail navigation, and approve/reject action flows.

## Technical Scope

User Requests List

- Confirm serviceCode 'training.request' is returned by the requests API and is handled in RequestCardWidget.

- Map the training request icon/color/label through ServiceVisuals so the card renders correctly.

- Tapping a training request card navigates to the TrainingRequestDetailsWidget with the correct requestId.

Manager Approvals View

- Ensure training requests appear in the manager requests endpoint (paged/for-manager).

- The manager detail screen renders the training-specific details block (TrainingRequestDetailsWidget) when serviceCode matches.

- Approve / Reject buttons call the existing approveRequest endpoint (Request/status/{id}) with the correct status payload.

Request Details Screen Integration

- Extend request_details_screen.dart with a conditional block:

  - if (serviceCode == 'training.request') → render TrainingRequestDetailsWidget(data: extraData.trainingRequest)

- Ensure the existing detail widgets for other services are unaffected.

## Acceptance Criteria

- Training requests appear in the My Requests list with the correct service icon and status badge.

- Tapping a training request card opens the detail view showing all training-specific fields.

- Manager can see pending training requests in the approvals queue.

- Manager approve/reject actions update the request status and show the appropriate success/error feedback.

- No regressions in other service types visible in the same list and manager views.

Shaoni Engineering — Sprint Board — Generated June 2026